CONFIDENTIAL — INTERNAL USE ONLY

NovaPay Financial Technologies

IAM Security Controls & Recommendations

Section 2 — Control Framework & Remediation Roadmap

Prepared by:  IAM Security Team — NovaPay InfoSec

Classification:  Internal — Restricted

Assessment Basis:  IAM Identity Inventory Q2 2025 (44 identities, 15 risks)

Risk Framework:  CIA Triad × Likelihood/Impact Matrix (R-001 – R-015)

Regulatory Alignment:  PCI-DSS Level 1, SOC 2 Type II, FFIEC, NIST SP 800-53

Document Version:  1.0 — Draft for CISO Review

⚠  Distribution of this document is restricted to Security, Engineering Leadership, and C-Suite only.

# 1. Executive Summary

This document defines the enterprise security control framework for NovaPay Financial Technologies, derived directly from the IAM Risk Assessment (15 risks, R-001 – R-015) conducted in Q2 2025. Each control is mapped to the specific risk it remediates, assigned an implementation priority, and grounded in recognised standards including NIST SP 800-53, PCI-DSS v4.0, CIS Controls v8, and ISO/IEC 27001:2022.

The assessment identified 44 identities across 5 departments and 5 critical systems presenting risks ranging from active terminated-employee accounts with live AWS permissions, to shared admin accounts bypassing all SSO and MFA controls. Left unaddressed, the highest-severity findings represent direct vectors for financial fraud, cardholder data exposure, and regulatory non-compliance.

| Risk Level | Open Risks | Target Resolution | Primary Owner |
| --- | --- | --- | --- |
| CRITICAL | 7 | Immediate — ≤ 7 days | CISO + IAM Team |
| HIGH | 5 | Short-term — ≤ 14 days | Dept Leads + IAM |
| MEDIUM | 2 | Standard — ≤ 30 days | IT / IAM |
| LOW | 1 | Planned — ≤ 90 days | Security Ops |

Key Principle — Defence in Depth No single control is sufficient. Controls in this document are designed as overlapping layers: MFA prevents credential-based compromise; RBAC limits blast radius if credentials are stolen; PAM ensures auditability if privilege is abused; SIEM detects anomalies when controls are bypassed. Implementing any single layer in isolation leaves the others exposed.

# 2. Control Framework Overview

Controls are organised into 8 domains, each aligned to a specific class of IAM risk identified in the assessment. The table below provides a navigation index — each domain is detailed in full in Sections 3–10.

| Domain ID | Control Domain | Controls | Risks Addressed | Primary Technology |
| --- | --- | --- | --- | --- |
| CTL-MFA | MFA Improvements | 4 controls | R-007, R-010 | Okta, YubiKey, Authenticator |
| CTL-SSO | SSO Consolidation | 3 controls | R-001 | Okta Identity Cloud, SAML 2.0 |
| CTL-RBAC | RBAC Corrections | 5 controls | R-008, R-009 | SailPoint, Okta Groups, IGA |
| CTL-LPE | Least Privilege Enforcement | 4 controls | R-002, R-003, R-012 | AWS IAM, HashiCorp Vault |
| CTL-PWD | Password & Credential Policy | 3 controls | R-001, R-002, R-003 | Vault, Okta Password Policy |
| CTL-MON | Monitoring & Detection | 5 controls | R-004–R-015 | Splunk SIEM, CyberArk PAM, CloudTrail |
| CTL-LCM | Identity Lifecycle Mgmt | 4 controls | R-004, R-005, R-006 | SailPoint, Okta Workflows, HR integration |
| CTL-PAM | Privileged Access Mgmt | 3 controls | R-001, R-013, R-015 | CyberArk, AWS IAM, Session recording |

Standards Alignment All controls in this framework are mapped to: NIST SP 800-53 Rev 5 (AC, IA, AU control families) ¦ PCI-DSS v4.0 (Requirements 7, 8, 10, 12) ¦ CIS Controls v8 (Controls 4, 5, 6) ¦ ISO/IEC 27001:2022 (Annex A.5, A.8, A.9). Specific control references are cited per domain in the sections below.

# 3. MFA Improvements

| Domain CTL-MFA | The assessment identified 6 human accounts with no MFA (including a Finance Manager with Level 4 access) and 5 expired exemptions with no enforcement. This domain eliminates single-factor authentication for all human accounts and enforces phishing-resistant hardware keys for privileged access — closing R-007 and R-010 entirely. |
| --- | --- |

| MFA-01 | Universal MFA Enforcement — Zero Exemption Policy | P1 — Immediate |
| --- | --- | --- |

| Risks Addressed | R-007 (Admin no MFA), R-010 (Expired exemptions) |
| --- | --- |
| Description | Enforce MFA for 100% of human user accounts in Okta with no permanent exemptions. All existing exemptions (10 accounts) are to be revoked within 48 hours. Any future exemption requires written CISO authorisation, documented business justification, a maximum 30-day duration with automated expiry enforced in Okta Workflows, and a named risk-accepting executive. |
| Standards | NIST IA-2(1), PCI-DSS v4.0 Req 8.4.2, CIS Control 6.3 |

| Implementation Steps | - In Okta Admin: Policies → Authentication Policies → Set 'Require MFA for all users' as default policy. - Create an exception group (mfa-temporary-exemptions) gated by Okta Workflow with 30-day auto-removal. - Set Okta password policy to deny SSO session creation for any account in the exemption group past its expiry date. - Revoke existing 10 exemptions (USR-1005, USR-3002, USR-4003, USR-4004, USR-4007, USR-2005 + 4 others) — suspend access until MFA enrolled. - Send mandatory enrolment notification with 48-hour deadline; escalate to department manager if not completed. - Configure Okta System Log alert: fire on any successful authentication that bypasses MFA factor check. |
| --- | --- |

| MFA-02 | FIDO2 / WebAuthn Phishing-Resistant MFA for Privileged Roles | P1 — Immediate |
| --- | --- | --- |

| Risks Addressed | R-007 (Admin no MFA), R-001 (Shared accounts), R-013 (PAM gap) |
| --- | --- |
| Description | All accounts with Access Level 4 and above (Finance Managers, Support Managers, Infra Admins, Security Analysts, Super-Admins) must use FIDO2 hardware keys (YubiKey 5 series) as their sole MFA factor. TOTP is explicitly prohibited for privileged roles due to susceptibility to real-time phishing proxy attacks. Current FIDO2 deployment (Security department) to be extended to all privileged users within 7 days. |
| Standards | NIST IA-2(6), PCI-DSS v4.0 Req 8.6.1, FIDO Alliance FIDO2 Spec |

| Implementation Steps | - Procure YubiKey 5 NFC units for all Level 4+ users (currently 37 accounts — budget ~$1,850 at volume). - In Okta: create a 'Privileged Users' authentication policy requiring 'Security Key or Biometric' factor only. - Apply policy to Okta groups: eng-leads, finance-managers, support-managers, infra-admins, security-team. - Disable TOTP as an allowed factor for all users in these groups. - Distribute keys via IT with in-person identity verification — no mail delivery for privileged keys. - Enroll backup key for each privileged user; store primary backup key in CyberArk vault. - Test FIDO2 flow for Admin Dashboard, AWS Console, and VPN portal before rollout. |
| --- | --- |

| MFA-03 | MFA Step-Up Authentication for Sensitive Transactions | P2 — 14 days |
| --- | --- | --- |

| Risks Addressed | R-007, R-010 |
| --- | --- |
| Description | Implement step-up (re-authentication) MFA triggers within the Web App and Admin Dashboard for high-risk actions regardless of session age. Users must re-authenticate with their strongest enrolled factor before performing: payment transaction overrides, fee waiver approvals, account freeze/unfreeze actions, bulk data exports exceeding 500 records, and administrative role changes. |
| Standards | NIST IA-11, PCI-DSS v4.0 Req 8.3.4, OWASP ASVS 3.5 |

| Implementation Steps | - Integrate Okta Identity Engine step-up triggers via OIDC /authorize with acr_values=phr (phishing-resistant) for privileged actions. - Instrument Admin Dashboard to call step-up endpoint before each high-risk operation category. - Configure 15-minute re-authentication TTL for sensitive action sessions. - Log all step-up events to SIEM with action type, user identity, and outcome. - Test with Finance and Support Manager user journeys — measure friction impact on SLA. |
| --- | --- |

| MFA-04 | MFA Coverage Dashboard & Automated Compliance Reporting | P2 — 14 days |
| --- | --- | --- |

| Risks Addressed | R-007, R-010 |
| --- | --- |
| Description | Build real-time MFA coverage visibility into the security operations workflow to prevent the current situation where 10 exemptions persisted undetected for 45–125 days. Automate weekly compliance reporting to the CISO and department heads showing per-department MFA enrollment rates, exemption counts and ages, and accounts not logged in within 30 days. |
| Standards | NIST AU-6, PCI-DSS v4.0 Req 10.4.1, CIS Control 8.11 |

| Implementation Steps | - Pull Okta System Log + Users API daily via scheduled Lambda — ingest into Splunk index 'okta_iam_posture'. - Build Splunk dashboard: MFA coverage % by dept, exemption age heatmap, expired exemptions alert. - Configure automated weekly email report via Okta Workflows to CISO, department heads, and IT manager. - Alert threshold: fire PagerDuty P2 if MFA coverage drops below 95% for any department. - Alert threshold: fire PagerDuty P1 if any Level 4+ account has MFA disabled. |
| --- | --- |

# 4. SSO Consolidation & Implementation

| Domain CTL-SSO | The Admin Dashboard's local authentication bypass is the single highest-impact SSO gap — it enables three shared accounts with full admin access to operate completely outside Okta's identity controls. This domain mandates universal SSO enforcement, eliminates all local auth pathways, and establishes governance processes to prevent recurrence. |
| --- | --- |

| SSO-01 | Enforce Okta SSO for All Applications — Eliminate Local Auth | P1 — Immediate |
| --- | --- | --- |

| Risks Addressed | R-001 (Shared accounts bypassing Okta), R-013 (No session recording) |
| --- | --- |
| Description | The Admin Dashboard currently allows local authentication that bypasses Okta SSO entirely, enabling the three shared accounts (SHR-7001, SHR-7002, SHR-7003) to operate without any IdP controls, MFA, or session attribution. All authentication to all in-scope systems must be routed through Okta as the sole authoritative identity provider, with local authentication disabled at the application layer. |
| Standards | NIST IA-8, PCI-DSS v4.0 Req 8.2.1, CIS Control 4.1 |

| Implementation Steps | - Audit Admin Dashboard application authentication config — identify local auth endpoint and disable it. - Integrate Admin Dashboard with Okta via SAML 2.0 or OIDC; test all named-account login flows before cutover. - Set Admin Dashboard to reject any authentication request not originating from Okta SAML assertion. - Verify all 5 in-scope systems have valid Okta SAML/OIDC integrations with signed assertions; document in app registry. - Block all direct-to-app credential flows at the network layer (WAF rule: deny POST to /login if not preceded by Okta redirect). - Run smoke tests for all user roles — confirm no silent fallback to local auth exists. - After Okta integration confirmed, disable the 3 shared accounts (SHR-7001, SHR-7002, SHR-7003). |
| --- | --- |

| SSO-02 | Centralised Application Registry & SSO Coverage Assurance | P2 — 14 days |
| --- | --- | --- |

| Risks Addressed | R-001, R-013 |
| --- | --- |
| Description | NovaPay lacks a maintained application registry that maps all applications to their authentication mechanism, Okta integration status, and business owner. Without this, new systems can be deployed with local auth by default and remain undetected until an audit. Establish a mandatory application registry with quarterly SSO compliance review. |
| Standards | NIST CM-8, PCI-DSS v4.0 Req 12.3.2, ISO 27001 A.8.1 |

| Implementation Steps | - Create application registry in Confluence (or ServiceNow CMDB): fields = App Name, Owner, Auth Type, Okta Integration, SSO Status, Last Reviewed. - Automate discovery: query Okta /api/v1/apps endpoint weekly; flag apps in Okta not in registry and apps in registry not in Okta. - Policy: no new application may be deployed to production without a completed Okta integration and registry entry. - Add SSO integration as a mandatory gate in the engineering deployment checklist (Jira issue template). - Quarterly review: Security team certifies 100% of apps in registry are Okta-integrated; exceptions require CISO approval. |
| --- | --- |

| SSO-03 | Federated Identity for Third-Party and Contractor Access | P2 — 14 days |
| --- | --- | --- |

| Risks Addressed | R-005, R-006 |
| --- | --- |
| Description | Contractors (USR-8002) and partner-org transfers (USR-8003) currently receive full internal Okta accounts indistinguishable from employee accounts, leading to orphaned accounts post-engagement. Establish a separate identity tier for non-employees using Okta's B2B Federation or Workforce Identity external accounts, with automated expiry tied to contract end date. |
| Standards | NIST IA-4, PCI-DSS v4.0 Req 8.2.5, CIS Control 5.3 |

| Implementation Steps | - Create Okta group 'external-users' with separate authentication policy and access restrictions. - Integrate with contract management system (ServiceNow / Workday) — auto-set account expiry from contract end date field. - External accounts expire automatically on contract end date; require IT approval to extend. - External accounts are excluded from bulk access provisioning templates — access must be explicitly requested per system. - Quarterly access review mandatory for all external accounts regardless of contract status. - Terminate USR-8002 and USR-8003 per R-004/R-006 remediation; enroll future externals under new framework. |
| --- | --- |

# 5. RBAC Corrections & Enforcement

| Domain CTL-RBAC | The assessment found role creep in 3 Engineering accounts and an incorrect provisioning in Finance, both undetected through standard quarterly certification. This domain fixes the immediate violations and rebuilds the RBAC governance process to detect and prevent recurrence — shifting from reactive certification to proactive IGA-enforced role management. |
| --- | --- |

| RBAC-01 | Immediate Role Creep Remediation — Engineering Lead Group Cleanup | P1 — Immediate |
| --- | --- | --- |

| Risks Addressed | R-008 (Role creep — 3 accounts) |
| --- | --- |
| Description | USR-1001, USR-1004, and USR-1008 retain Engineering Lead Okta group membership from a March 2024 restructure, granting them staging infrastructure write access and expanded AWS IAM permissions beyond their current Developer (Senior) role. This constitutes a principle of least privilege violation and creates excess blast radius for any credential compromise. |
| Standards | NIST AC-6, PCI-DSS v4.0 Req 7.2.1, CIS Control 5.4 |

| Implementation Steps | - Remove USR-1001, USR-1004, USR-1008 from 'engineering-leads' Okta group immediately. - Re-assign to 'developer-senior' group only — verify correct AWS IAM permission boundary is applied. - Audit all three accounts' recent activity in CloudTrail for any use of elevated permissions in the last 90 days. - Run SailPoint access certification specifically for Engineering Leads group — require manager attestation for each member. - Add SailPoint policy rule: alert if user's Okta group membership exceeds their HR job title scope by more than 1 role level. |
| --- | --- |

| RBAC-02 | Remediate Over-Provisioned Finance Analyst (Admin Dashboard Edit Rights) | P2 — 14 days |
| --- | --- | --- |

| Risks Addressed | R-009 (Over-privileged user) |
| --- | --- |
| Description | USR-2003 (Yuki Tanaka, Finance Analyst) was incorrectly provisioned with Admin Dashboard edit rights during onboarding. The RBAC matrix specifies Finance Analysts as Read-only on the Admin Dashboard. This provisioning error undermines the maker-checker integrity control in the Finance workflow. |
| Standards | NIST AC-2, PCI-DSS v4.0 Req 7.2.2, ISO 27001 A.9.2.2 |

| Implementation Steps | - Remove Admin Dashboard 'Editor' role from USR-2003 — apply Finance Analyst read-only policy. - Audit all Finance Analyst accounts (USR-2002, USR-2004, USR-2003) for similar provisioning errors. - Review Admin Dashboard onboarding template — correct the default Finance Analyst role assignment. - Add Admin Dashboard role assignments to quarterly SailPoint access certification scope. - Validate: Finance Manager (USR-2001, USR-2005) retains Read/Write; Finance Analyst reduced to Read-only. |
| --- | --- |

| RBAC-03 | Automated Role Conflict Detection via IGA (SailPoint) | P2 — 14 days |
| --- | --- | --- |

| Risks Addressed | R-008, R-009 |
| --- | --- |
| Description | The role creep and over-provisioning issues persisted because quarterly access certifications rely on manual manager attestation without automated conflict detection. SailPoint IdentityNow should enforce role definitions programmatically, detect conflicts in real time, and prevent non-compliant assignments at provisioning time rather than discovering them in quarterly reviews. |
| Standards | NIST AC-5, PCI-DSS v4.0 Req 7.3.1, CIS Control 5.1 |

| Implementation Steps | - Define authoritative role definitions in SailPoint matching the RBAC matrix (14 roles × 5 systems). - Enable Separation of Duties (SoD) policy in SailPoint: flag accounts holding conflicting role combinations (e.g., Finance Analyst + Admin Dashboard Edit). - Configure real-time provisioning policy enforcement: block Okta group assignments that violate defined role boundaries. - Run full retroactive conflict scan across all 44 identities in scope — generate remediation report. - Configure weekly SailPoint report: 'Roles Deviating from RBAC Matrix' → auto-sent to IAM Team and department heads. |
| --- | --- |

| RBAC-04 | Quarterly Access Certification with Manager + IGA Validation | P2 — 14 days |
| --- | --- | --- |

| Risks Addressed | R-008, R-009 |
| --- | --- |
| Description | The current quarterly access review process has critical gaps: manager attestation can override flagged items without CISO sign-off (demonstrated by USR-1008), and the process does not validate attestations against the RBAC matrix. Access certifications must be backed by IGA policy enforcement, not just manager approval. |
| Standards | NIST AC-2(7), PCI-DSS v4.0 Req 7.3.2, ISO 27001 A.9.2.5 |

| Implementation Steps | - Reconfigure SailPoint certification campaigns: manager attestation is advisory only; IGA policy rule is determinative. - Add a second-level reviewer (Security team) for any account where manager attestation conflicts with SailPoint role policy. - CISO sign-off required for any RBAC policy override — logged in SailPoint audit trail. - Certification campaigns run quarterly for standard users; monthly for privileged users (Level 4+). - Non-response to certification within 10 business days = automatic access revocation (not extension). |
| --- | --- |

| RBAC-05 | Role Engineering — Formalise and Version-Control RBAC Matrix | P3 — 30 days |
| --- | --- | --- |

| Risks Addressed | R-008, R-009 |
| --- | --- |
| Description | The RBAC matrix exists as a document but is not version-controlled, not machine-readable, and not enforced programmatically. Role definitions must be managed as code, reviewed on a defined cadence, and serve as the single source of truth for SailPoint, Okta, and AWS IAM configuration. |
| Standards | NIST CM-3, ISO 27001 A.8.3, CIS Control 4.7 |

| Implementation Steps | - Export RBAC matrix to YAML/JSON and store in a dedicated Git repo (iam-rbac-definitions) under Security team ownership. - Changes to role definitions require a pull request with Security team review and manager approval. - Automate SailPoint role definition sync from Git repo on merge to main branch (GitOps pattern). - Tag each role version with a date; SailPoint certifications reference the current tagged version. - Annual role review: Engineering, Finance, HR, Support, Security department heads confirm role definitions reflect current job functions. |
| --- | --- |

# 6. Least Privilege Enforcement

| Domain CTL-LPE | The assessment found the most dangerous least-privilege failures in service account credential management (stale API keys including payment initiation access) and orphaned account lifecycle (a terminated employee with live AWS IAM permissions). This domain eliminates static long-lived credentials, enforces JIT access, and automates the deprovisioning pipeline. |
| --- | --- |

| LPE-01 | Dynamic Secrets for All Service Account Credentials (Vault) | P1 — Immediate |
| --- | --- | --- |

| Risks Addressed | R-002 (Payment API key 312d), R-003 (Staging DB 187d), R-012 (3 further stale keys) |
| --- | --- |
| Description | Five service account credentials exceed the 90-day rotation policy by 88–222 days. The most critical (svc-payment-processor at 312 days) has payment initiation permissions; svc-db-staging-rw credentials are embedded in 8 developer machines and CI stores. Static long-lived credentials must be eliminated and replaced with HashiCorp Vault dynamic secrets with short TTLs. |
| Standards | NIST IA-5(1), PCI-DSS v4.0 Req 8.3.6, CIS Control 4.5 |

| Implementation Steps | - Immediately rotate all 5 stale credentials manually: SVC-6001, SVC-6002, SVC-6003, SVC-6004, SVC-6005. - For database credentials (SVC-6005): enable Vault Dynamic Secrets engine for PostgreSQL — generate per-request credentials with 15-minute TTL. - For API keys (SVC-6001 to SVC-6004): migrate to Vault's Key/Value Secrets Engine v2 with mandatory rotation leases (max 90 days). - Remove all static credentials from developer ~/.pgpass files and CI environment variables — replace with Vault Agent or OIDC token exchange. - Audit SVC-6004 (svc-legacy-onboarding) for active usage — if no traffic in 30 days, revoke and delete service account. - Add Vault lease expiry alerting: PagerDuty P2 at 70% of TTL elapsed; P1 at 90% with auto-rotation attempt. - Add CI/CD pipeline gate: fail build if any secret reference older than 90 days is detected in environment. |
| --- | --- |

| LPE-02 | AWS IAM Permission Boundaries & Scoped Role Policies | P1 — Immediate |
| --- | --- | --- |

| Risks Addressed | R-004 (Orphaned employee with AWS access), R-008 (Role creep AWS perms) |
| --- | --- |
| Description | Orphaned account USR-8001 (Chris Alderton, terminated Jan 2025) retains active AWS IAM role attachments with Developer Senior permissions. Combined with role creep in 3 Engineering accounts, AWS IAM permissions are misaligned with current employment and role status. Permission Boundaries must be applied to enforce maximum-permitted access independent of role assignments. |
| Standards | NIST AC-6(1), PCI-DSS v4.0 Req 7.2.3, CIS Control 5.4 |

| Implementation Steps | - Immediately detach all AWS IAM roles from USR-8001 and disable Okta account. - Implement AWS IAM Permission Boundaries for all human user roles — boundary policy caps permissions at role-maximum regardless of additional policies attached. - Audit all Developer (Senior) accounts: verify AWS IAM permission boundary matches 'developer-senior' boundary policy (not engineering-lead). - Enable AWS IAM Access Analyzer in all 6 AWS accounts — generate unused access findings weekly; auto-open Jira tickets for access unused > 60 days. - Enforce Service Control Policies (SCPs) at the AWS Org level blocking actions beyond each account's designated scope (e.g., dev account cannot access prod resources). - Tag all AWS IAM roles with the associated Okta group and employee ID — enables automated deprovisioning on Okta account disable. |
| --- | --- |

| LPE-03 | Just-In-Time (JIT) Access for Privileged Operations | P2 — 14 days |
| --- | --- | --- |

| Risks Addressed | R-015 (Break-glass overrun), R-008 (Role creep) |
| --- | --- |
| Description | Privileged access (Level 4+) is currently permanent — once assigned, elevated access persists until explicitly revoked. Break-glass accounts exceeded their approved access window by 6–11 hours because de-escalation is manual. Implement JIT access for all elevated operations: access is granted on-demand for a defined duration and automatically revoked on expiry. |
| Standards | NIST AC-6(9), PCI-DSS v4.0 Req 7.2.6, ISO 27001 A.9.4.2 |

| Implementation Steps | - Implement CyberArk PAS or AWS IAM Identity Center temporary elevation for all Level 4+ operations. - Engineering Lead and Infra Admin access to production: maximum 4-hour JIT session; requires Jira change ticket and manager approval. - Break-glass accounts: configure AWS IAM session policy with hard 4-hour TTL via sts:AssumeRole condition; Okta group auto-removal at TTL expiry. - All JIT sessions generate a mandatory post-incident review ticket in Jira automatically. - Alert SIEM immediately when a break-glass account is activated; alert again at T-30min before expiry; alert on overrun. - Measure: track mean time to de-escalation (MTTD); target < 5 minutes post-window-expiry. |
| --- | --- |

| LPE-04 | Deprovisioning Automation — Offboarding & Transfer Workflows | P1 — Immediate |
| --- | --- | --- |

| Risks Addressed | R-004, R-005, R-006 (3 orphaned accounts) |
| --- | --- |
| Description | Three orphaned accounts (terminated employee USR-8001 with live AWS access, suspended contractor USR-8002 with residual IAM roles, and transferred employee USR-8003 with active T2 support access) demonstrate a broken offboarding process. Deprovisioning must be automated, triggered by HR system events, and verified against downstream systems — not just Okta. |
| Standards | NIST AC-2(3), PCI-DSS v4.0 Req 8.2.6, CIS Control 5.3 |

| Implementation Steps | - Integrate Workday (HR) → Okta via SCIM 2.0: termination events in Workday automatically trigger Okta account suspension within 15 minutes. - Okta suspension triggers downstream: AWS IAM role detachment, VPN certificate revocation, Admin Dashboard session termination. - Define three offboarding event types in Okta Workflows: Termination, Internal Transfer, External Transfer — each triggers appropriate access modification. - Okta Workflow: on Termination, verify AWS IAM Access Analyzer reports zero active roles within 1 hour; alert Security if any remain. - IT Helpdesk receives a deprovisioning checklist ticket (Jira) for every offboarding — must confirm: Okta disabled, AWS detached, VPN revoked, Admin Dashboard access removed. - Weekly automated report: all Okta-suspended accounts with remaining AWS role attachments → auto-escalate to IAM team. - Immediately remediate: disable USR-8001, complete USR-8002 AWS cleanup, disable USR-8003. |
| --- | --- |

# 7. Password & Credential Policy

| Domain CTL-PWD | Password weaknesses in this assessment are concentrated in two areas: shared accounts with ancient static passwords operating outside Okta (R-001), and service account credentials well beyond rotation policy (R-002, R-003, R-012). This domain enforces NIST 800-63B compliant password standards for humans, dynamic credential generation for service accounts, and PAM-vaulted check-out for all privileged credentials. |
| --- | --- |

| PWD-01 | Enterprise Password Policy — NIST 800-63B Aligned | P1 — Immediate |
| --- | --- | --- |

| Risks Addressed | R-001 (Shared account static passwords >400 days), R-007 (Admin password-only auth) |
| --- | --- |
| Description | Shared accounts (SHR-7001, SHR-7002, SHR-7003) have static passwords of unknown age (estimated 400+ days) shared among multiple staff members. The Finance Manager account (USR-2005) relies on a password as its sole authentication factor. NovaPay's current password policy does not align with NIST SP 800-63B guidance and predates modern threat models. Enforce a compliant enterprise password policy through Okta. |
| Standards | NIST SP 800-63B Section 5.1, PCI-DSS v4.0 Req 8.3.6, CIS Control 5.2 |

| Implementation Steps | - Okta Password Policy (for all users): Minimum 15 characters ¦ No mandatory periodic rotation (NIST 800-63B) ¦ Block top-10,000 passwords via Okta's common password detection ¦ Require change on suspected compromise (HIBP API integration) ¦ Block username, company name, keyboard patterns. - For privileged accounts (Level 4+): minimum 20 characters; password manager (1Password Teams or equivalent) mandatory. - Immediately force password reset on all Admin Dashboard local accounts before disabling them. - Enable Okta ThreatInsight: block login attempts from IPs with credential stuffing signatures. - Integrate HaveIBeenPwned Enterprise API — check all new passwords and existing passwords on breach list publication; force reset if match found. - Disable security questions as a recovery method (phishable) — recovery via Okta Verify push + backup hardware key only. |
| --- | --- |

| PWD-02 | Service Account Credential Lifecycle — Vault-Enforced Rotation | P1 — Immediate |
| --- | --- | --- |

| Risks Addressed | R-002, R-003, R-012 |
| --- | --- |
| Description | Service account credentials (API keys, database passwords, client secrets) must be managed exclusively through HashiCorp Vault with enforced rotation windows. Manual credential management has resulted in 5 credentials exceeding the 90-day policy by up to 222 days. Vault enforces rotation programmatically, eliminating human dependency. |
| Standards | NIST IA-5(1)(d), PCI-DSS v4.0 Req 8.3.6, CIS Control 4.5 |

| Implementation Steps | - HashiCorp Vault policy: all service account secrets must be registered in Vault; no secret storage in code, environment variables, config files, or CI/CD stores. - Rotation schedules enforced in Vault: API keys max 90 days ¦ DB credentials max 30 days (dynamic) ¦ Signing keys max 180 days ¦ Session tokens max 24 hours. - Vault Sentinel policies: block issuance of static secrets where dynamic alternatives exist (DB, cloud credentials). - CI/CD integration: GitHub Actions and Buildkite retrieve secrets from Vault via OIDC — no static secrets in repo secrets or env vars. - Secret scanning: enable GitHub Advanced Security (or Trufflehog for self-hosted) on all repos — block merge if credential pattern detected. - Weekly Vault audit: export lease inventory; flag any non-rotating secret with TTL > policy threshold; auto-open Jira remediation ticket. |
| --- | --- |

| PWD-03 | Privileged Credential Vaulting & Check-Out (PAM) | P2 — 14 days |
| --- | --- | --- |

| Risks Addressed | R-001, R-015 (Break-glass), R-013 (No session recording) |
| --- | --- |
| Description | Privileged account passwords (Super-Admin, break-glass, shared accounts) must be stored and accessed exclusively through a PAM vault with check-out/check-in workflows. Direct knowledge of privileged passwords by human users must be eliminated — users authenticate to the PAM system which injects credentials, never revealing them to the user. |
| Standards | NIST AC-17(9), PCI-DSS v4.0 Req 8.2.2, CIS Control 12.8 |

| Implementation Steps | - Deploy CyberArk Privileged Access Manager (or BeyondTrust PAM) — configure as proxy for all Admin Dashboard and production system privileged access. - Onboard all Level 5–6 accounts to CyberArk vault: Super-Admin, Infra Admin, break-glass accounts, shared accounts (prior to decommissioning). - CyberArk auto-rotation: rotate vaulted passwords every 30 days automatically, or immediately after check-in. - Privileged session recording: all CyberArk-brokered sessions are recorded (keystroke + screen) with 1-year retention for PCI-DSS compliance. - Break-glass access: credentials must be checked out through CyberArk with mandatory Jira change ticket — TTL enforced at CyberArk level. - Alert on dual-control violations: any attempt to access Super-Admin or break-glass credentials without approved change ticket generates P1 alert. |
| --- | --- |

# 8. Monitoring & Detection Improvements

| Domain CTL-MON | The assessment revealed monitoring gaps at every layer: no correlation between Okta, AWS, and Admin Dashboard logs; no session recording for privileged operations; no DLP visibility for remote workers; and no real-time detection of orphaned account usage. This domain builds a unified monitoring stack that makes IAM anomalies visible and actionable within minutes, not months. |
| --- | --- |

| MON-01 | Centralised IAM Event Logging — Unified SIEM Pipeline | P1 — Immediate |
| --- | --- | --- |

| Risks Addressed | R-001, R-004, R-006, R-011, R-013 |
| --- | --- |
| Description | Current logging is fragmented: Okta System Log, AWS CloudTrail, and Admin Dashboard application logs exist independently with no correlation layer. The orphaned account (USR-8001) and shared account usage (SHR-7001–7003) could not be correlated across systems. All IAM-relevant events must flow into a unified SIEM (Splunk Enterprise) with normalised schemas for cross-system correlation. |
| Standards | NIST AU-2, AU-3, AU-9, PCI-DSS v4.0 Req 10.2, 10.3, 10.7, CIS Control 8 |

| Implementation Steps | - Configure Okta System Log → Splunk via Okta's Splunk Add-on (HEC endpoint); index as 'okta_events'. - Configure AWS CloudTrail (all 6 accounts) → S3 → Splunk S3 input; index as 'aws_cloudtrail'. - Configure Admin Dashboard application audit log → Splunk syslog forwarder; index as 'admindash_audit'. - Configure VPN (GlobalProtect) authentication logs → Splunk syslog; index as 'vpn_auth'. - Build Splunk correlation searches: match Okta user_id to AWS principal ARN to Admin Dashboard user to VPN session — unified identity timeline per user. - Retention policy: hot tier 90 days (fast search), warm tier 1 year (PCI-DSS requirement 10.7), cold tier 3 years (compliance archive). - Alert: any successful authentication to Admin Dashboard not correlated with prior Okta SSO event within 5 minutes → P1 (indicates local auth bypass). |
| --- | --- |

| MON-02 | Privileged Access Monitoring — PAM Session Recording & Alerting | P1 — Immediate |
| --- | --- | --- |

| Risks Addressed | R-001, R-013, R-015 |
| --- | --- |
| Description | No session recording exists for privileged Admin Dashboard actions, and break-glass account usage is not monitored in real time. Transaction overrides, fee waivers, and account freeze operations are performed without full forensic accountability. CyberArk PAM session recording combined with real-time SIEM alerting closes this gap. |
| Standards | NIST AU-14, AC-17(1), PCI-DSS v4.0 Req 10.2.1, CIS Control 8.5 |

| Implementation Steps | - CyberArk session recording enabled for all Admin Dashboard connections — keystroke logging + screen recording; feed session metadata to Splunk. - SIEM alert (P1): break-glass account (BRK-9001, BRK-9002) activation without active Jira incident ticket. - SIEM alert (P1): break-glass session still active 5 minutes past approved TTL. - SIEM alert (P2): Super-Admin (USR-5003) performing actions outside documented maintenance window. - SIEM alert (P2): Admin Dashboard session performing >10 transaction overrides within 60 minutes (bulk manipulation indicator). - Weekly privileged access report: all PAM sessions by account, duration, actions performed — reviewed by Security Analyst and filed in GRC system. |
| --- | --- |

| MON-03 | Anomalous Authentication Detection — Behavioural Baselines | P2 — 14 days |
| --- | --- | --- |

| Risks Addressed | R-004 (Orphaned account), R-011 (Inactive accounts), R-007 (Admin no MFA) |
| --- | --- |
| Description | Orphaned accounts and inactive accounts are dangerous precisely because compromised access can be disguised as normal usage. Splunk UEBA (User Entity and Behaviour Analytics) or Okta Identity Threat Protection should establish behavioural baselines per user and trigger alerts when authentication or access patterns deviate from baseline. |
| Standards | NIST SI-4, AC-2(12), PCI-DSS v4.0 Req 10.4.1, CIS Control 8.11 |

| Implementation Steps | - Enable Okta Identity Threat Protection (or integrate Splunk UEBA) — build per-user access baselines from 90-day history. - Alert triggers: login from new country/ASN ¦ login at unusual hour (2σ from user norm) ¦ sudden privilege escalation ¦ accessing system not in user's historical pattern. - For inactive accounts (USR-1007, USR-4006, USR-3003): any authentication on an account inactive >60 days generates P1 alert — potential indicator of compromise. - Implement Okta ThreatInsight risk scoring: block or MFA-step-up logins from high-risk IPs automatically. - SIEM correlation: flag any account performing authentication within 1 hour of an Okta admin action on that account (potential admin-assisted compromise). - Monthly UEBA tuning review: Security Analyst reviews false positive rate; adjust baseline thresholds; document changes. |
| --- | --- |

| MON-04 | Data Loss Prevention — Full-Tunnel VPN + CASB Integration | P2 — 14 days |
| --- | --- | --- |

| Risks Addressed | R-014 (VPN split-tunnel bypassing DLP) |
| --- | --- |
| Description | GlobalProtect split-tunneling allows Engineering and Finance remote workers (95 users with access to PAN data, source code, and financial records) to route internet traffic without DLP inspection. This is a complete blind spot for data exfiltration. Full-tunnel VPN forces all traffic through corporate inspection; CASB provides cloud storage visibility as a complementary control. |
| Standards | NIST SC-7, SI-3, PCI-DSS v4.0 Req 4.2.1, CIS Control 13 |

| Implementation Steps | - GlobalProtect policy change: create a new 'Restricted-Access' VPN profile with full-tunnel mode. - Apply Restricted-Access profile to all users in Okta groups: engineering-all, finance-all. - Deploy Netskope or Microsoft Defender for Cloud Apps as CASB — inspect all cloud storage uploads (Dropbox, Google Drive, Box, OneDrive) for DLP policy violations. - DLP policy: alert on uploads of files matching PAN regex (\d{16}), PII patterns (SSN, DOB), or source code classifiers from corporate endpoints. - Block uploads to personal cloud storage from corporate devices — allow only NovaPay-sanctioned destinations. - Endpoint DLP agent (Zscaler or Forcepoint) deployed to all Engineering/Finance endpoints as compensating control for occasional legitimate split-tunnel needs. - Measure: track DLP event volume 30 days post-implementation; tune policies to reduce false positives below 5%. |
| --- | --- |

| MON-05 | IAM Posture Scorecard — Executive KPI Dashboard | P3 — 30 days |
| --- | --- | --- |

| Risks Addressed | All risks (R-001 – R-015) |
| --- | --- |
| Description | IAM security posture currently has no real-time executive visibility. The CISO and C-Suite should have a live dashboard tracking key IAM health metrics, enabling proactive governance rather than reactive incident response. Build a weekly automated scorecard and a live Splunk dashboard. |
| Standards | NIST PM-9, PCI-DSS v4.0 Req 12.4, ISO 27001 A.6.1.1 |

| Implementation Steps | - Splunk IAM Posture Dashboard (live): MFA coverage % by dept ¦ Open risk findings by severity ¦ Orphaned account count ¦ Stale credential count ¦ RBAC violations ¦ Inactive account count ¦ Privileged session count (last 7 days) ¦ Failed MFA attempts (last 24h). - Weekly automated email scorecard to CISO, Head of Engineering, Head of Finance: RAG status for each KPI with trend vs prior week. - Monthly IAM Board Report: 1-page executive summary — open findings, remediation velocity, compliance posture (PCI-DSS, SOC2 control status). - SLA tracking: mean time to remediate P1 findings (target < 7 days), P2 (target < 14 days). Report SLA breaches to CISO. - Quarterly IAM risk review meeting: CISO, Security Lead, IAM Team, department heads — review scorecard, close completed findings, reprioritise backlog. |
| --- | --- |

# 9. Master Control-to-Risk Mapping

The table below provides the complete cross-reference of all 24 controls defined in this document, mapped to their corresponding risks (R-001 – R-015), CIA impact, and remediation priority. Use this table to track implementation progress.

| Control ID | Control Name | Risks Fixed | CIA | Priority | Domain | Status |
| --- | --- | --- | --- | --- | --- | --- |
| MFA-01 | Universal MFA Enforcement | R-007, R-010 | C | P1 | CTL-MFA | Open |
| MFA-02 | FIDO2 Hardware Keys for Privileged Roles | R-007, R-001, R-013 | C,I | P1 | CTL-MFA | Open |
| MFA-03 | Step-Up Auth for Sensitive Transactions | R-007, R-010 | C,I | P2 | CTL-MFA | Open |
| MFA-04 | MFA Coverage Reporting Dashboard | R-007, R-010 | C | P2 | CTL-MFA | Open |
| SSO-01 | Enforce Okta SSO — Disable Local Auth | R-001 | C,I | P1 | CTL-SSO | Open |
| SSO-02 | Application Registry & SSO Assurance | R-001, R-013 | C | P2 | CTL-SSO | Open |
| SSO-03 | Federated Identity for External Users | R-005, R-006 | C | P2 | CTL-SSO | Open |
| RBAC-01 | Engineering Lead Group Cleanup | R-008 | I,A | P1 | CTL-RBAC | Open |
| RBAC-02 | Finance Analyst Privilege Correction | R-009 | I | P2 | CTL-RBAC | Open |
| RBAC-03 | Automated Role Conflict Detection (IGA) | R-008, R-009 | I | P2 | CTL-RBAC | Open |
| RBAC-04 | Certified Access Review w/ IGA Validation | R-008, R-009 | I | P2 | CTL-RBAC | Open |
| RBAC-05 | RBAC Matrix — Version Controlled as Code | R-008, R-009 | I | P3 | CTL-RBAC | Open |
| LPE-01 | Dynamic Secrets via HashiCorp Vault | R-002, R-003, R-012 | C,I | P1 | CTL-LPE | Open |
| LPE-02 | AWS IAM Permission Boundaries | R-004, R-008 | C,I | P1 | CTL-LPE | Open |
| LPE-03 | JIT Access for Privileged Operations | R-015, R-008 | C,I,A | P2 | CTL-LPE | Open |
| LPE-04 | Deprovisioning Automation (SCIM) | R-004, R-005, R-006 | C | P1 | CTL-LPE | Open |
| PWD-01 | NIST 800-63B Password Policy | R-001, R-007 | C | P1 | CTL-PWD | Open |
| PWD-02 | Service Account Credential Lifecycle | R-002, R-003, R-012 | C,I | P1 | CTL-PWD | Open |
| PWD-03 | PAM Credential Vaulting & Check-Out | R-001, R-015, R-013 | C,I | P2 | CTL-PWD | Open |
| MON-01 | Centralised IAM Event Logging (SIEM) | R-001, R-004–R-011 | C,I | P1 | CTL-MON | Open |
| MON-02 | PAM Session Recording & Alerting | R-001, R-013, R-015 | I | P1 | CTL-MON | Open |
| MON-03 | Behavioural Anomaly Detection (UEBA) | R-004, R-011, R-007 | C | P2 | CTL-MON | Open |
| MON-04 | Full-Tunnel VPN + CASB DLP | R-014 | C | P2 | CTL-MON | Open |
| MON-05 | IAM Posture KPI Dashboard | R-001 – R-015 | C,I,A | P3 | CTL-MON | Open |

# 10. Implementation Roadmap

The 24 controls are sequenced into four implementation phases. Phase 1 addresses the most critical exposure — active terminated accounts, shared accounts with admin access, and an admin with no MFA — targeting direct financial fraud and data breach vectors within the first week. Later phases build the sustainable governance infrastructure.

Phase 1 — Immediate (Days 1–7)

- DAY 1: Disable SHR-7001, SHR-7002, SHR-7003 shared accounts. Disable USR-8001 (terminated employee). Disable USR-8003 (transferred employee). - DAY 1: Suspend USR-2005 (Finance Manager) access until FIDO2 MFA enrolled. - DAY 1–2: Rotate all 5 stale service account credentials (SVC-6001 through SVC-6005). Remove static DB credentials from developer machines. - DAY 2–3: Remove Engineering Lead Okta group from USR-1001, USR-1004, USR-1008. - DAY 2–3: Integrate Admin Dashboard with Okta SAML 2.0 — disable local auth endpoint. - DAY 3–5: Deploy FIDO2 hardware keys to all Level 4+ accounts (37 users). Enforce via Okta policy. - DAY 5–7: Revoke all 10 expired MFA exemptions — force re-enrolment with 48hr deadline. - DAY 5–7: Complete USR-8002 AWS IAM cleanup (residual role attachments). - DAY 7: CISO review: confirm all P1 controls have initial remediation in place.

Phase 2 — Short-Term (Days 8–14)

- Deploy HashiCorp Vault dynamic secrets for all database service accounts (15min TTL). - Configure Okta → Splunk SIEM pipeline (all 5 event sources: Okta, CloudTrail, Admin Dashboard, VPN, DB). - Deploy CyberArk PAM as proxy for Admin Dashboard — enable session recording. - Fix USR-2003 Admin Dashboard edit rights → read-only. Audit all Finance Analyst accounts. - Implement Okta Workflows: automated deprovisioning on HR termination event (SCIM integration). - Enable AWS IAM Access Analyzer in all 6 accounts — configure weekly findings report. - Implement GlobalProtect full-tunnel VPN profile for Engineering and Finance user groups. - SailPoint: define all 14 role policies; run initial conflict detection scan against all 44 identities. - Build MFA coverage dashboard in Splunk; configure CISO weekly automated report.

Phase 3 — Standard (Days 15–30)

- Deploy Okta step-up (MFA-03) for sensitive Admin Dashboard transactions. - Implement JIT access via CyberArk for all Level 4+ privileged operations. - Deploy CASB (Netskope) for cloud storage DLP — enforce policy for Engineering/Finance. - Configure UEBA baselines in Splunk or Okta ITP — enable anomaly detection for inactive accounts. - Create federated identity tier (SSO-03) for contractors and partner-org users with automated expiry. - RBAC matrix to Git repo; configure SailPoint sync from Git (RBAC-05). - Configure automated break-glass TTL enforcement: AWS IAM session policy + Okta time-bounded group. - Publish IAM Posture KPI dashboard (MON-05) — present to CISO in monthly security review.

Phase 4 — Ongoing (Monthly / Quarterly)

- Monthly: privileged access certification (Level 4+ accounts) via SailPoint. - Quarterly: full access certification for all 200 users — SailPoint campaign with manager attestation + IGA enforcement. - Quarterly: Vault credential inventory audit — verify zero static secrets beyond policy TTL. - Quarterly: RBAC matrix review with department heads — validate roles reflect current job functions. - Quarterly: deprovisioning audit — verify zero accounts with status mismatch between HR system and Okta. - Quarterly: MFA exemption sweep — zero tolerance policy; all exemptions must have active CISO approval. - Annual: red team exercise targeting IAM weaknesses — test MFA bypass, privilege escalation, credential theft. - Annual: PCI-DSS QSA assessment — demonstrate compliance with Req 7, 8, 10, 12 via control evidence.

# Appendix A — Risk-to-Control Cross-Reference

Complete mapping of all 15 risks identified in the IAM Risk Assessment to the controls in this document.

| Risk ID | Risk Title | Controls That Remediate This Risk |
| --- | --- | --- |
| R-001 | Shared Accounts (No MFA/SSO) | MFA-01, MFA-02, SSO-01, PWD-01, PWD-03, MON-01, MON-02 |
| R-002 | Stale Creds — Payment API Key | LPE-01, PWD-02 |
| R-003 | Stale Creds — Staging DB + PAN | LPE-01, PWD-02 |
| R-004 | Orphaned Account — Terminated Employee | LPE-02, LPE-04, MON-01 |
| R-005 | Orphaned Account — Contractor Residue | SSO-03, LPE-04 |
| R-006 | Orphaned Account — Internal Transfer | SSO-03, LPE-04 |
| R-007 | Admin Account Without MFA | MFA-01, MFA-02, MFA-03, PWD-01 |
| R-008 | Role Creep — Engineering Lead Group | RBAC-01, RBAC-03, RBAC-04, LPE-02 |
| R-009 | Over-Privileged Finance Analyst | RBAC-02, RBAC-03, RBAC-04 |
| R-010 | Expired MFA Exemptions | MFA-01, MFA-04 |
| R-011 | Inactive Active Accounts | MON-03, LPE-04 |
| R-012 | Stale Creds — Other Service Accounts | LPE-01, PWD-02 |
| R-013 | No PAM / Session Recording | MFA-02, SSO-01, PWD-03, MON-02 |
| R-014 | VPN Split-Tunnel Bypasses DLP | MON-04 |
| R-015 | Break-Glass Overrun Windows | LPE-03, PWD-03, MON-02 |

# 11. Monitoring & Incident Analysis

This section presents a synthetic IAM authentication log covering the period 2025-05-01 to 2025-05-15, generated from NovaPay’s Okta SSO, AWS Console, Admin Dashboard, Web App, and VPN Portal event streams. The log spans 175 events across 44 identities and 5 systems. Following the log summary, a structured anomaly analysis identifies the highest-priority incidents requiring immediate response, mapped to the control deficiencies documented in Sections 3–10 of this report.

## 11.1  Authentication Log — Period Overview

The table below summarises event volume and anomaly distribution across the 15-day observation window.

| Metric | Count | % of Total | Severity | Linked Control Gap |
| --- | --- | --- | --- | --- |
| Total Events | 175 | 100% | — | — |
| Successful Logins | 118 | 67.4% | LOW | — |
| Failed Logins | 19 | 10.9% | HIGH | MFA-01, CTL-MON |
| MFA Failures | 11 | 6.3% | HIGH | MFA-01, MFA-02 |
| Suspicious Geo / Impossible Travel | 13 | 7.4% | HIGH | MON-03, CTL-LPE |
| Privilege Escalation Attempts | 8 | 4.6% | HIGH | CTL-RBAC, CTL-PAM |
| Terminated Account Access | 6 | 3.4% | CRITICAL | CTL-LCM, MON-01 |
| MFA-Exempt Logins (No 2FA) | 13 | 7.4% | MEDIUM | MFA-01, R-007 |

## 11.2  Anomaly Analysis — Identified Incidents

The following six anomaly clusters were extracted from the 15-day log by correlating event type, risk score, anomaly flag, and user context. Each incident is assigned a priority rating, a root cause mapped to a known IAM finding, and a recommended response action tied to the control framework.

## INCIDENT-001  |  CRITICAL  |  Terminated Accounts Actively Authenticating

| Risk Score | 95 / 100 — CRITICAL |
| --- | --- |
| Affected Users | USR-8001 (Chris Alderton, Developer Senior) and USR-8003 (Nonso Eze, Support T2) — both marked terminated in HR system |
| Key Events | EVT-1147: USR-8001 authenticated to Web App from VPS in Minsk, Belarus (2025-05-06 05:19). EVT-1149 and EVT-1151: USR-8003 authenticated to AWS Console and Admin Dashboard from VPS in Minsk (2025-05-03 and 2025-05-08). Combined: 6 successful logins across two terminated identities over 8 days. |
| Root Cause | Offboarding workflow failure: Okta accounts and AWS IAM roles were not deprovisioned on HR termination date. Credentials remain valid. Consistent with Finding R-004 (orphaned accounts) and the absence of automated lifecycle management (CTL-LCM gap). |
| Required Action | IMMEDIATE: Suspend USR-8001 and USR-8003 in Okta and revoke all AWS IAM roles. Initiate forensic review of all sessions originating from VPS / Minsk IPs. Escalate to CISO within 1 hour. Implement LCM-01 (automated offboarding) within 7 days. |

## INCIDENT-002  |  CRITICAL  |  Super-Admin Brute Force Attack (7 Failures in <10 Minutes)

| Risk Score | 70 / 100 — HIGH (elevated to CRITICAL given account privilege level) |
| --- | --- |
| Affected User | USR-5003 (James Obi, Super-Admin, Security department) |
| Key Events | EVT-1088 through EVT-1094: Seven consecutive INVALID_PASSWORD failures against USR-5003 between 01:37 and 01:47 on 2025-05-08, spanning Okta SSO, Admin Dashboard, and Web App. Anomaly flag: BRUTE_FORCE. No account lockout triggered. The same account later authenticated successfully (EVT-1136) and appeared from a VPS in Panama City (EVT-1137). |
| Root Cause | Absence of account lockout policy for repeated authentication failures. Credential-stuffing or targeted brute-force attack against the highest-privilege account in the environment. Consistent with CTL-PWD gap (no lockout threshold) and CTL-MON gap (no real-time burst alert). |
| Required Action | Force password reset for USR-5003 immediately. Enable Okta lockout after 5 failures for all privileged accounts. Mandate FIDO2-only authentication for Super-Admins per MFA-02. Investigate whether subsequent successful login was legitimate or post-compromise access. Block originating IP range. |

## INCIDENT-003  |  HIGH  |  Impossible Travel — Multiple Users Authenticating from VPS / Tor Nodes

Thirteen events across six users show authentication from a known Austin, TX location followed within 1–2 hours by authentication from a geographically impossible source: VPS infrastructure in Panama City, Lagos, or Minsk, or from Tor exit nodes. The physical travel time between these locations makes simultaneous or near-simultaneous sessions impossible without credential sharing or compromise. Key occurrences include:

| Event ID | User | Legitimate Location | Anomalous Location | Gap / System |
| --- | --- | --- | --- | --- |
| EVT-1125 | Nadia Petrov (Finance Mgr) | Austin TX (11:23) | VPS Panama City (13:23) | Web App / MFA Bypassed |
| EVT-1143 | Isabel Santos (Support Mgr) | Austin TX (21:12) | VPS Lagos, NG (23:12) | Web App |
| EVT-1133 | Sandra Okonkwo (Finance Mgr) | Austin TX (08:51) | Tor Exit Node (11:51) | AWS Console |
| EVT-1139/1141 | James Obi (Super-Admin) | Austin TX (18:15 / 19:35) | Tor Exit Node (22:15 / 23:35) | AWS Console + Admin Dashboard |

Required Action: Block all Tor exit nodes and known VPS hosting ranges (Panama City, Minsk, Lagos) at the VPN gateway and Okta network zone level. Implement Okta Identity Threat Protection to flag impossible travel in real time. Investigate all sessions from affected users originating outside the US corporate IP range for the full log period. Enforce geofencing policy to restrict high-privilege access to approved countries only.

## INCIDENT-004  |  HIGH  |  Privilege Escalation — Role Creep and Unauthorised IAM Policy Attachment

Eight privilege escalation events were logged across the period. The two highest-risk occurrences are detailed below. Both are consistent with the RBAC role-creep deficiency identified in Finding SEC-007 (11 Developer Senior accounts retaining Engineering Lead permissions post-downgrade).

EVT-1154 (2025-05-02): USR-1001 (James Whitfield, Developer Senior, Engineering) executed iam:AttachRolePolicy in AWS Console, attempting to attach AdministratorAccess to the svc-payment-processor service role. This action is outside the Developer Senior RBAC scope (Read on dev only). Anomaly: ROLE_CREEP_PRIV_ESC. Risk Score: 70 / HIGH. The permission exists in the account due to unrevoked Engineering Lead role assignment. The action should have been blocked by SCP but was not — confirming the SCP misconfiguration identified in R-003.

EVT-1157 (2025-05-05): USR-2003 (Yuki Tanaka, Finance Analyst) modified transaction record TXN-9983821 in the Admin Dashboard via a RECORD_EDIT action. Finance Analyst RBAC policy is Read-only on financial records; write access requires Finance Manager role. This is a direct SoD violation and a potential fraud indicator given the specific transaction targeted. Risk Score: 70 / HIGH. Escalated for forensic review.

Required Action: Immediately revoke Engineering Lead role permissions from all 11 affected Developer Senior accounts (RBAC-01). Place transaction TXN-9983821 under hold and initiate fraud investigation for EVT-1157. Deploy SCP guardrails blocking iam:AttachRolePolicy for all non-Admin accounts in production AWS accounts. Implement SailPoint SoD ruleset to detect Finance Analyst write-access anomalies in real time.

## INCIDENT-005  |  HIGH  |  Repeated MFA Failures on Privileged Accounts — Possible SIM-Swap / TOTP Compromise

Eleven MFA_FAILURE events are present across the observation window. Of these, six involve accounts with Access Level 4+ (Finance Managers, Engineering Lead, Support Manager, Security Analyst) and present TOTP_WRONG_CODE or FIDO2_TIMEOUT failure reasons. The clustering of failures across privileged accounts on days 1, 3, 4, 5, 6, and 7 suggests a coordinated campaign rather than user error. Affected accounts include USR-5001 (Omar Farouk, Security Analyst) with two failures on 2025-05-01, USR-2001 (Sandra Okonkwo, Finance Manager) with failures on 2025-05-04 and 2025-05-05, and USR-1003 (Marcus Chen, Engineering Lead) with failures on 2025-05-06 and 2025-05-07.

Required Action: Enforce MFA-02 immediately — migrate all Level 4+ accounts from TOTP to FIDO2 hardware keys (YubiKey 5 series). TOTP is phishing-susceptible; repeated failures on privileged accounts indicate active targeting. Contact mobile carriers of affected users to place SIM lock. Review whether any of the TOTP_WRONG_CODE failures preceded successful authentication (indicating TOTP token was captured and replayed). Implement Okta alert: suspend account after 3 MFA failures within 24 hours for privileged roles.

## INCIDENT-006  |  MEDIUM  |  Finance Manager Authenticating Without MFA — Persistent Exemption Violation

USR-2005 (Nadia Petrov, Finance Manager) authenticated three times across the observation window with MFA method recorded as NONE and result BYPASSED. Events EVT-1124 (2025-05-02), EVT-1036 (2025-05-04), and EVT-1033 (2025-05-06) all show MFA_EXEMPT anomaly flag. Finance Manager is an Access Level 4 role with Read/Write access to the Admin Dashboard and financial records. This is a direct violation of PCI-DSS Requirement 8.4.2 (MFA required for all non-console administrative access) and the existing Okta policy that was documented but not enforced. This account is listed in Finding R-007 as a known non-MFA admin and was flagged for immediate remediation in Section 3 of this report — the fact that three new bypass events appear in the current log period indicates the exemption was not revoked as required.

Required Action: Revoke MFA exemption for USR-2005 immediately and suspend access until MFA is enrolled. Enroll in FIDO2 (YubiKey) within 48 hours per MFA-02 requirements for Level 4 accounts. Escalate exemption non-revocation to CISO as a control failure — the remediation from Section 3 was not completed in time. Implement automated enforcement via Okta Workflows: any account in the Finance Manager group must present a valid MFA factor or session is denied at the IdP level.

## 11.3  Incident Priority Matrix — Response Summary

| Incident | Description | Priority | Risk Score | Control Ref | Response SLA |
| --- | --- | --- | --- | --- | --- |
| INC-001 | Terminated accounts active (USR-8001, USR-8003) | CRITICAL | 95 / 100 | CTL-LCM, MON-01 | Immediate — 1 hour |
| INC-002 | Super-Admin brute force (USR-5003) | CRITICAL | 70 / 100 (↑) | CTL-PWD, MFA-02 | Immediate — 2 hours |
| INC-003 | Impossible travel / VPS / Tor logins (6 users) | HIGH | 80 / 100 | MON-03, CTL-LPE | 24 hours |
| INC-004 | Privilege escalation / SoD violation (USR-1001, USR-2003) | HIGH | 70 / 100 | CTL-RBAC, CTL-PAM | 48 hours |
| INC-005 | MFA failures on privileged accounts (11 events) | HIGH | 55 / 100 | MFA-01, MFA-02 | 48 hours |
| INC-006 | Finance Mgr MFA bypass (USR-2005, 3 events) | MEDIUM | 30 / 100 | MFA-01, R-007 | 7 days |

Analyst Note: The volume and variety of anomalies identified across a 15-day window — spanning terminated account reuse, brute-force on a Super-Admin, impossible travel across six users, privilege escalation, coordinated MFA failures, and persistent exemption violations — is consistent with an environment under active adversarial pressure. The common thread is that every incident maps directly to a control gap already documented in this report. No new vulnerabilities were discovered; all six incidents were enabled by the same deficiencies identified in Sections 3–10. Prioritising INC-001 and INC-002 for immediate response, and completing the full control implementation roadmap within the timelines set in Section 10, will close the attack surface exposed by these logs.